SlimeLog

Asset Brief for Jenn

App Store + Play Store submission

Version 2 — refreshed 2026-07-18

What this is

Everything you need to produce before we submit SlimeLog to the App Store and Play Store. Copy items, graphics, and content contributions — organized by section, priority, and deadline pressure.

Timeline: iOS + Android submission ~1-2 months out. Nothing is urgent-urgent, but batching production now saves rework later.

# How this brief is organized

Split into three tracks:

- Copy — anything you write. Product descriptions, page copy, reviewer notes.

- Graphics — anything visual. App icon, screenshots, feature graphics.

- Content — bigger creative pushes. The 95-badge concept refinement and the ten slime recipes for the Guide.

Every item has an "Ask" (what we need from you) and a "Spec" (technical constraints). If a working placeholder exists, it's shown as a quote block — you can rewrite it or ship it.

House-style rule that applies to everything: no em-dashes. Use commas, periods, parentheses, or restructure. This applies to marketing pages, emails, in-app copy, notifications.

# Section 1 — Copy

Eight items. All required before Apple + Play submission. Most take under an hour each.

## 1. Pro subscription description (~30 words)

Where it shows: Apple subscription purchase sheet, App Store subscription management, /settings/subscription page.

Constraints: 30 words maximum. Must reflect actual Pro features live at Apple submission time. No em-dashes.

Pro features (all four TBD in build over next 1-2 months):

- Ad-free (once ads ship)

- Slime aging reminders (per-log activator windows, daily "these need attention" digest)

- Private logs (default public for free users)

- Rating guide as a downloadable PDF

Current placeholder in App Store Connect:

"SlimeLog Pro unlocks premium features for serious slime collectors. Cancel anytime."

Rough draft we'd swap in before Apple review (needs your voice):

"SlimeLog Pro: ad-free experience, personalized activator reminders for your shelf, private logs, and the How to Rate a Slime guide as a downloadable PDF. Cancel anytime."

Ask: rewrite the draft version above to something punchier and on-brand. 30-word cap. Keep the four features. No em-dashes.

## 2. /settings/subscription page copy

Why: Current in-app copy sells features that don't exist yet ("unlimited logging" is already free; "advanced stats" doesn't exist). Needs a rewrite before Apple review. Tracked as T171.

Deliverables:

- Hero headline (~6 words): the aspirational Pro pitch

- Sub-headline (~15 words): what Pro unlocks in one sentence

- 4 bullet points (~10 words each): the 4 Pro features described benefit-first

- Monthly button label: Go Pro — $2.99/mo

- Annual button label: Go Pro — $19.99/yr (highlight the savings vs monthly)

- Small print under buttons: cancel-anytime + auto-renewal disclosure required by Apple

Reference: current text at https://slimelog.com/settings/subscription is what we're replacing.

## 3. App Store long description (up to 4,000 chars)

Where it shows: Long-form description on the SlimeLog App Store product page.

Constraints: 4,000 char max. First 3 lines are what users see before "more" tap. Community-authored, honest voice. No fabricated numbers.

Sections to include:

- Hook (~3 lines): what SlimeLog is + why it exists

- Core features (free tier): rate slimes, follow brands, browse the community

- Pro tier: the 4 Pro features + pricing

- The SlimeLog Guide (once available as a standalone $9.99 IAP)

- Community angle: slime community authority, no AI-generated content, real photos only

## 4. App Store subtitle (30 chars max)

Where it shows: Below the app name on the App Store product page.

Working placeholder:

"Your slime obsession, tracked."

Ask: confirm or replace. 30 char cap. Should sell the "utility + community" angle in one line.

## 5. App Store keywords (100 chars max, comma-separated)

Purpose: Search discoverability. Not shown to users.

Working list:

"slime, asmr, rating, review, community, texture, butter, cloud, floam, drizzle, shelf, collection"

Ask: trim to fit 100 chars. Prioritize search terms real collectors actually type. Consider trending texture names.

## 6. What's New / release notes (for v1.0.0)

Where it shows: App Store product page "What's New" section for the launch release.

Working template:

"Welcome to SlimeLog. Log the slimes on your shelf, rate them across six axes, follow the brands you love, and share your finds with the community. Pro unlocks ad-free browsing, activator reminders, private logs, and the How to Rate a Slime guide."

Ask: 4,000 char cap. Pump it up if you want.

## 7. Reviewer notes + demo account

Purpose: Helps Apple + Play reviewers understand what to look at. Never shown to users. Reviewer will actually log in with these credentials.

Working template:

"SlimeLog is a slime-collecting community app for hobbyists. To test: (1) open and browse the Discover feed, (2) sign up or sign in with email, Google, or Apple, (3) log a slime via the Log wizard, (4) rate it across six axes, (5) tap Upgrade to Pro from Settings to test the subscription flow."

Ask: confirm the flow narrative + create the demo account (or ask James to). Reviewer will log in with these creds.

## 8. Support page decision

Required field: App Store + Play Store both require a Support URL.

Working values:

- Support URL: https://slimelog.com/support (needs to exist; this route is not present today)

- Marketing URL: https://slimelog.com (exists)

Ask: do you want a lightweight FAQ page built at /support with a contact form, or would you rather point to an external URL (mailto: support@slimelog.com)?

# Section 2 — Graphics

Five items. App icon + screenshots are required for submission. Paywall screenshot and Android-specific graphics were added 2026-07-18 for the parallel iOS + Android launch.

## 9. App icon (1024×1024)

Where it shows: The master icon Apple + Play Store use. Xcode auto-generates every other size from this one.

Apple icon spec:

- 1024 × 1024 pixels exactly

- PNG (no transparency, no alpha channel — Apple flat-rejects transparent icons)

- RGB color space (not CMYK)

- No rounded corners, no glass effect (Apple applies both automatically)

- Fills the entire canvas — no whitespace around the mark

Play Store icon spec (different rules than Apple):

- 512 × 512 pixels exactly

- PNG, 32-bit with alpha channel (opposite of Apple's flat-PNG rule)

- Can be derived from the same master logo, just re-exported

Ask: you're re-working the logo this weekend anyway. Deliver both variants once the new logo lands.

## 10. Paywall screenshot for ASC subscription review

Purpose: Shows Apple's reviewer what the subscription/paywall screen looks like inside the app.

Spec:

- PNG or JPG

- Minimum: 640 × 920 iPhone

- Maximum: 500 KB file size

- Portrait orientation

Ask: take one screenshot of /settings/subscription once the copy rewrite (item 2) lands. Desktop or mobile viewport OK.

## 11. App Store screenshots (iOS, REQUIRED)

Where they show: SlimeLog App Store product page.

Spec:

- 6.5" iPhone (required for submission): 1290 × 2796 pixels, portrait

- 5.5" iPhone (older devices, optional but recommended): 1242 × 2208 pixels, portrait

- iPad 12.9" (optional, only if we target iPad): 2048 × 2732 pixels, portrait

- Between 3 and 10 screenshots per size

- PNG or JPG, each up to 500 KB

Content to feature (your storytelling call):

- Discover feed / landing hero

- Log wizard (rating a slime)

- Slime detail with ratings visible

- The SlimeLog Guide

- Pro subscription screen (once the rewrite lands)

Ask: produce 4-6 screenshots at 1290 × 2796 that tell the SlimeLog story. Simulator screenshots from the iOS Simulator work — James can help capture those on his Mac if you want clean device chrome.

## 11a. Play Store screenshots (Android, REQUIRED — new 2026-07-18)

Why it's new: Parallel iOS + Android launch decision, T183. Android is essentially free with Capacitor 8, but Play needs its own aspect ratios.

Phone screenshots (required):

- 1080 × 1920 portrait recommended

- Between 2 and 8 screenshots (Play's min is lower than Apple's)

- PNG or JPG, up to 8 MB

- No transparency, no alpha channel — Play flat-rejects transparent PNGs

Feature graphic (Play Store banner, required):

- 1024 × 500, PNG or JPG, up to 1 MB

- No transparency

- No text near edges (Play crops for different device widths)

- Big brand mark + tagline centered

Ask: produce 4-6 screenshots at 1080 × 1920 + a feature graphic at 1024 × 500. If you already have the iOS 1290 × 2796 shots, cropping to 1080 × 1920 usually works but frame content with the smaller safe area in mind.

# Section 3 — Content

Two bigger creative pushes. Both drop into the app but need your voice + community expertise.

## 12a. First 95 launch badges — concept sign-off + designer outreach

Tracked as: T184.

Why now: Badge design is a 4-6 week designer engagement. Locking the concept + starting outreach now means badges are ready when we ship v1.1 post-launch.

Full 95-badge concept lives in a separate designer brief — SlimeLog Badge System (Designer Brief).docx — that you should review first.

Your role in this track:

- Review the 95-badge list. Rename anything off-brand. Cut anything that feels forced. Add badges that speak to the community's actual vocabulary and values.

- Answer the 6 open questions at the end of the designer brief (featured count, budget cap, brand-collab targets, etc).

- Reach out to 2-3 slime-community designers on Instagram or Twitter. The community has a talent pool who understand our aesthetic. Fixed-price package works better than hourly.

- Suggested budget range: $2,500-5,000 for the 95-badge set including 512×512, 256×256, and SVG variants.

## 12b. Slime recipes for the Guide (T185)

Where it lands: The SlimeLog Guide, new Part 13.

Why: Expands the Guide to double as a "before you buy vs. before you make" resource. Adds long-tail SEO, educational depth, and a bridge to homemade-slime logging in a future release.

Recipes to write:

- 1. Classic Butter Slime

- 2. Basic Cloud Slime

- 3. Fluffy Floam

- 4. Jelly Slime

- 5. Glossy Slime

- 6. Clear Slime

- 7. Thick + Glossy

- 8. Icee / Instant Snow Slime

- 9. Snow Fizz

- 10. Magnetic Slime

Per-recipe spec:

- Ingredient list with typical availability note ("PVA glue, Amazon or Michaels")

- Tools needed (mixing bowl, spoon, activator)

- Step-by-step (numbered, direct voice, no em-dashes)

- Knead time

- Activator ratio (borax solution / contact solution / saline — with safety note for borax)

- Storage tips

- "How to know it's done" tactile signal

- 2-3 line "What went wrong" mini-troubleshooting

Also needed:

- A legal / safety callout at the top of Part 13 covering borax warnings, adult supervision, no eating.

- A framing paragraph: homemade is complementary to buying from real slime shops, not competitive. We still want people supporting the community.

Visuals: your own kitchen shots ideal. Anti-AI-art rule applies — real photos or geometric visuals only.

Ask: draft the ten recipes any time in the next four weeks. Claude ships them as Guide Part 13 in ~1-2 days once you deliver.

# Batch summary

Quick-scan version of everything Jenn needs to send back.

| # | Item | Type | Priority |
| --- | --- | --- | --- |
| 1 | Final Pro subscription description (~30 words) | Copy | Before ASC finalize |
| 2 | /settings/subscription page copy (headline + bullets + button labels) | Copy | Before Apple submission |
| 3 | App Store long description (up to 4000 chars) | Copy | Before submission |
| 4 | App Store subtitle (30 char) | Copy | Before submission |
| 5 | App Store keywords (100 char) | Copy | Before submission |
| 6 | What's New for v1.0.0 | Copy | Before submission |
| 7 | Review notes + demo account credentials | Copy + Ops | Before submission |
| 8 | Support page decision (FAQ page vs external URL) | Product call | Before submission |
| 9 | 1024×1024 flat PNG app icon (iOS) + 512×512 PNG w/alpha (Play) | Graphic | Once new logo lands |
| 10 | Paywall screenshot from /settings/subscription | Graphic | Once copy rewrites land |
| 11 | 4-6 App Store screenshots at 1290×2796 | Graphic | Before iOS submission |
| 11a | 4-6 Play Store screenshots at 1080×1920 + 1024×500 feature graphic | Graphic | Before Android submission |
| 12a | 95-badge concept refinement + designer outreach | Content + Ops | Ideally before August |
| 12b | 10 slime recipes (ingredients, steps, activator ratio, storage, troubleshooting) | Content | Any time in next 4 weeks |

# Where to file completed work

- Copy blocks: paste into /docs/handoffs/2026-07-17-jenn-assets-brief.md under each section, replacing the working placeholders.

- Graphics: save PNGs into /docs/handoffs/apple-submission-assets/ and /docs/handoffs/play-submission-assets/ (Claude will create these directories when the first file lands).

- Ping James: when a batch is ready, and Claude will fold them into ASC + the codebase + Play Console in the appropriate build session.